**JIGAWA STATE INSTITUTE OF INFORMATION TECHNOLOGY, KAZAURE**

**PROGRESS REPORT ON 2024 CAPITAL PROJECT**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **S/N** | **INDICATORS** | **PROJECT NO 1** | **PROJECT NO 2** | **PROJECT NO 3** | **PROJECT NO 4** | **PROJECT NO 5** |
| A | Procurement No |  |  |  |  |  |
| B | Project Title /Description | Puchase of Library E-Book, Upgrade and payment of Subscription(Science Direct) | Supply of 200 Double Decker’s Beds & 400 Mattress | Construction 1 no Block of Electrical Repair & Maintenance Laboratory | 250 wall fence  | Construction of 1No. -20 Room student Hostels |
| C | Location | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE |
| D | Name of Company | IKLAS BOOK LTD | ZURFAT INVESTMENT LTD | MUHABIB NIG. LTD | KC NIG LTD | AMBARIYYA GLOBAL INVESTMENT |
| E | Company Address | Naibawa kano | No. 201 yalwawa Quarters, Dutse Jigawa, State.  | A A RANO HOUSE opp. NNPC Hotoro Depot kano. | BLOCK 9 corner shop zoo Road kano. | No 9B Gidan Dantata Kwari kano |
| F | Company Email | Iklasbookshop9004@gmail.com |  | muhabibnigeria@gmail.com | Sanikc9740@gmail.com |  |
| G | Contract Amount (N) | N29,354,405,69K |  | N14,981,358.01 | N10,835,225,06K | N68,995,162.89K |
| H | Revised Contract Amount (N) | NO. | N27,943,676.30K | NO. | NO. | NO. |
| I | Award Criteria Procurement Method | Selective | Selective | Selective | Selective | Selective |
| J | Award Date | 01/12/2023 | 01/12/2023 | 25/09/2023 | 17/10/2023 | 16/11/2023 |
| K | Contract Period/Duration  | 4 weeks | 4 weeks | 12 weeks | 12 weeks | 4 weeks |
| L | Commencement Date | 05/12/2023 | 10/12/23 | 23/11/2020 | 21/01/2023 | 20/12/23 |
| M | Completion Date | 12/12/2023 | 05/01/2023 | 30/09/2023 | Ongoing | 17/01/23 |
| N | Date of Contract Signing |  07/12/2023 | 27/12/2023 | 29/09/2023 | 21/01/2023 | 16/11/23 |
| O | Value of Certified Work(N) |  | N29,354,405,69K | N14,232,290.11K |  | N33,506,358,2410 |
| P | Status Completion (%)  | 100% | 100% | 100% | Ongoing  | 100% |
| Q | Remarks |  |  |  |  |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **S/N** | **INDICATORS** | **PROJECT NO.5** | **PROJECT NO 6** | **PROJECT NO 7** | **PROJECT NO 8** | **PROJECT NO 9** | **PROJECT NO 10** |
| A | Procurement No |  |  |  | Extension of Solar to 10 new Department |  |  |
| B | Project Title /Description | Construction of Printing Tech. Workshop | Construction of 2nd Class Room and Furniture | Installation of BARB WIRE | Inter world Export and Import  | 600 wall fence  | Construction of 1No. -20 Room student Hostels |
| C | Location | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE | JSIIT KAZAURE |
| D | Name of Company | HASCOM ENGINEERING CONSTRUCTION | METTALLIC-MINT-TECHNIG. LTD | AL-MURTAH UNIVERSAL NIG. LTD | Inter world Export and Import  | AG GLOBAL LTD | BABAN DOKI GEN. ENTERPRISE |
| E | Company Address | NO 16 YAHAYA GUSAU ROAD KANO. | NO 15 NAIBAWA ALONG AA RANO FILINSTATION ZARIYA ROAD KANO. | NO 9 UTAI K/GABAS MAKERA WUDIL KANO  | NO 102 FANISAU QUARTERS HEADQUATERS HADEJIA JIGAWA STATE | HADEJIA JIGAWA STATE | NO 7 SHEHU NA ALLAH STREET YANKABA KANO |
| F | Company Email |  |  |  |  | adamuharunafriday@gmail.com |  |
| g | Contract Amount (N) | N33,776,280.98K | N33,093,464.98K | N5,632,462,50K | N23,012,583.00K | N11,910,774.40 | N49,994,477.82 |
| H | Revised Contract Amount (N) | NO. | N1,796,325.00 | N13,250,800.00K | N35,493,973.69K | N11,910,774.40 | N47,989,101.98 |
| I | Award Criteria Procurement Method | Selective | Selective | Selective | Selective | Selective | Selective |
| J | Award Date | 15/11/2023 | 01/12/2023 | 24/01/2023 | 18/12/2023 | 11/11/2020 | 13/05/2019 |
| K | Contract Period/Duration  | 12 weeks | 15 weeks | 4 weeks  | 12 weeks |  | 8 weeks |
| L | Commencement Date | 17/11/2023 | 08/12/2023 | 24/01/2024 | 20/12/2023 | 11/11/2020 | 16/05/2019 |
| M | Completion Date | 06/02/2024 | - | 26/01/2024 | 25/12/2023 | Ongoing | 25/12/2019 |
| N | Date of Contract Signing | 25/012023 | 04/12/2020 | 23/11/2020 | 23/11/2020 | 11/11/2020 | 14/05/2019 |
| O | Value of Certified Work(N) | - | N16,704,796.31k | N496,757.50 | N2,471,356.87 |  | N47,989,477.82 |
| P | Status Completion (%)  | 100% | 50% | 100% | 100% | Ongoing  | 100% |
| Q | Remarks |  |  |  |  |  |  |